Minutes of a meeting of the Sports Strategy Working Party held at 10.15 a.m. 11th September2021 at Millworth Lane recreation Ground.

Present: I Clarke (Chair), N Boyer, P Emment, E Brown

Apologies: L. James.

- Purpose of meeting:

To obtain advice from a Consultant on Millworth Lane Recreation Ground potential.

The Consultant failed to attend.

Ian Clarke to contact the consultant to confirm continuing interest.

- Review of planning to date.

The working party took advantage of the free time to review the proposals made at previous meetings to identify any need for change to earlier recommendations and any works that should be progressed before winter rains set in to soften the ground.

- Need for change

- The working party was informed by the Chair that the UoR will be installing a MUGA at Alder Grove, which puts a question mark over the need for another one at Millworth Lane.

The area proposed for the MUGA is a concrete pad previously used as a base for a caravan that has been removed. It is now recommended that this space be fenced off and turned into a compound for the storage of portable sports equipment such as goalposts etc that is scattered around.

- It is also suggested that, instead of a Skate Park, SPC should install a Pump Track, given the increased interest following Olympic Games success.

- Work to progress now

- Clear from the area between the Pavilion and the disused rollers all abandoned or broken sports equipment and other unserviceable materials littering the area.

- Clean and fence off the concrete base area and move on to it the remaining serviceable, portable sports equipment. (Ian Clarke to email the regular sports users of Millworth Lane recreation ground asking them to remove or lose any materials they wish to retain.)

- Clear all scrap metal from the area currently overgrown with brambles and now being considered for a Pump Track.

- Bring the Pavilion back into use as soon as practical after repair needs have been identified.

- Arrange a Tree Survey to confirm the condition of matures trees and to identify trees that can be removed adjacent to the Tennis Club to allow development of indoor facilities.

Ian Clarke and/or Parish Clerk to expedite in consultation with Cllr James, Chair of Finance Committee.

Meeting Closed at 11.00 am

Next Meeting: Report to Full Council 20th September, 2021