| Report from Clerk to Council |  |
| --- | --- |
| Committee | Full Council |
| Committee date | 16 August 2021 |
| Report date | 06 August 2021 |

4.56

Leases/licenses - Land swop other options provided to WBC - Solicitor working on café License. Community Centre - Kitchen design/equipment approved - AV equipment approved - Cratus planning opening event (Cratus responsible for all stalls, etc) - Shinfield Studios actively looking for a celebrity to cut the tape - FOH staff interviews progressing well - IT migration approved (One on the agenda tonight) - Wayleave approved for Internet connection - Furniture ordered and delivery planned to coincide with handover Other - Recruitment of youth workers ongoing - Newsletter text agreed - Royal Mail distribution signed up - Very successful first party hirer at SWP - Website receiving more praise and increased traffic.