| Report from Staffing Committee |  |
| --- | --- |
| Committee | R&A |
| Committee date | 25 Feb 2021 |
| Report date | 17 Feb 2021 |

7.1

| Meeting or event | Meeting of Website WP 20 January 2021 |
| --- | --- |
| Bullet point minutes As agreed the timeline for launch is - Nick launches the website to the WP (those on cc line) today - WP members play with Website and send recommended changes to Lynda (cc all) - Nick and WP presents at FC 15 March 2021 asking the members to play with the website for 2 weeks and send recommended changes to Lynda within 2 weeks - Week three Nick implements changes live and seen by all - WP presents recommendation to FC on 19 April 2021 to adopt the website or, if any changes requested, Nick makes the change and the website goes live on the 30 April 2021 - 16 Feb 2021 Server now hosted by Kreatif and following final meeting 18 Feb 2021 our contract with Carerra will cease. |  |